## Slide 1
OPERATIONAL ACTION PLAN GROUNDED IN CURRENT ACTION BACKLOG
AI Workbench Local — Action Plan
Operational action plan grounded in current action backlog
Author
AI Workbench Local
Date
2026-04-17
AI Workbench Local • Action Plan • 2026-04-17
01 / 10
Notes: Export kind: action_plan_deck. Deck family: action_plan. Sources: action_plan_run_current, source:Privileged Account Approval Email.pdf, source:Governance Committee Minutes and Action Items.pdf.

## Slide 2
Executive summary
4 open action(s) remain in the current plan and should be executed in sequence against grounded evidence.
• 5 total actions are tracked in the current plan
• There are overdue actions that require immediate reprioritization.
AI Workbench Local • Action Plan • 2026-04-17
02 / 10
Notes: Concise executive framing for the grounded action plan and execution posture.

## Slide 3
KEY METRICS
Executive snapshot
5
Total actions
4
Open
4
Overdue
0
Approval required
AI Workbench Local • Action Plan • 2026-04-17
03 / 10

## Slide 4
Priority workstreams
Priority 1
Negotiate liability cap with vendor legal
Maria Santos • Due 2024-03-22
Priority 2
Draft SCC Appendix for data residency
James Park • Due 2024-03-25
Execution posture
There are overdue actions that require immediate reprioritization.
Risk signal
AI Workbench Local • Action Plan • 2026-04-17
04 / 10
Notes: Priority actions grouped from the current grounded run.

## Slide 5
EXECUTIVE TABLE
Action backlog
Ref
Owner
Due
Status
A01
Maria Santos
2024-03-22
In Progress
A02
James Park
2024-03-25
Open
A03
Maria Santos
2024-03-20
Done
A04
Alex Rivera
2024-03-28
Open
AI Workbench Local • Action Plan • 2026-04-17
05 / 10
Notes: Use the paired action-detail slide for full task wording and source references.

## Slide 6
EXECUTIVE TABLE
Action backlog (2)
Ref
Owner
Due
Status
A05
Operations
2024-03-18
In Progress
AI Workbench Local • Action Plan • 2026-04-17
06 / 10
Notes: Use the paired action-detail slide for full task wording and source references.

## Slide 7
Action details
• [A01] Negotiate liability cap with vendor legal — Owner: Maria Santos — Due: 2024-03-22 — Status: In Progress
• [A02] Draft SCC Appendix for data residency — Owner: James Park — Due: 2024-03-25 — Status: Open
• [A03] Request revised SLA with 99.95% target — Owner: Maria Santos — Due: 2024-03-20 — Status: Done
• [A04] Define incident response SLOs — Owner: Alex Rivera — Due: 2024-03-28 — Status: Open
[A01] Negotiate liability cap with vendor legal — Owner: Maria Santos — Due: 2024-03-22 — Status: In Progress
• [A02] Draft SCC Appendix for data residency — Owner: James Park — Due: 2024-03-25 — Status: Open
• [A03] Request revised SLA with 99.95% target — Owner: Maria Santos — Due: 2024-03-20 — Status: Done
• [A04] Define incident response SLOs — Owner: Alex Rivera — Due: 2024-03-28 — Status: Open
AI Workbench Local • Action Plan • 2026-04-17
07 / 10
Notes: [A01] Source: Grounded workflow evidence [A02] Source: Grounded workflow evidence [A03] Source: Grounded workflow evidence [A04] Source: Grounded workflow evidence

## Slide 8
Action details (2)
• [A05] Set up auto-renewal calendar alerts — Owner: Operations — Due: 2024-03-18 — Status: In Progress
[A05] Set up auto-renewal calendar alerts — Owner: Operations — Due: 2024-03-18 — Status: In Progress
AI Workbench Local • Action Plan • 2026-04-17
08 / 10
Notes: [A05] Source: Grounded workflow evidence

## Slide 9
Execution timeline
P1
Step 1
[A01] Negotiate liability cap with vendor legal — Owner: Maria Santos — Due: 20…
P2
Step 2
[A02] Draft SCC Appendix for data residency — Owner: James Park — Due: 2024-03-…
P3
Step 3
[A03] Request revised SLA with 99.95% target — Owner: Maria Santos — Due: 2024-…
AI Workbench Local • Action Plan • 2026-04-17
09 / 10
Notes: Execution sequence derived from the current action plan items.

## Slide 10
EXECUTIVE NARRATIVE
Blockers vs mitigations
Blockers
There are overdue actions that require immediate reprioritization.
• [A02] Draft SCC Appendix for data residency — Owner: James Park — Due: 2024-03-25 — Status: Open
• [A04] Define incident response SLOs — Owner: Alex Rivera — Due: 2024-03-28 — Status: Open
Mitigations
Execute the named actions in order and confirm the cited evidence as each item closes.
• [A01] Negotiate liability cap with vendor legal — Owner: Maria Santos — Due: 2024-03-22 — Status: In Progress
• [A02] Draft SCC Appendix for data residency — Owner: James Park — Due: 2024-03-25 — Status: Open
AI Workbench Local • Action Plan • 2026-04-17
10 / 10
Notes: Execution blockers and concrete mitigation actions from the current run.