## Slide 1
OPERATIONAL ACTION PLAN GROUNDED IN CURRENT ACTION BACKLOG
AI Workbench Local — Action Plan
Operational action plan grounded in current action backlog
Author
AI Workbench Local
Date
2026-04-17
AI Workbench Local • Action Plan • 2026-04-17
01 / 11
Notes: Grounded in the current Action Plan run and cited document evidence.

## Slide 2
Executive summary
4 open action(s) remain in the current plan and now require explicit owner follow-through, evidence closure and sequencing into the next operating review.
• 5 total actions are tracked in the current plan
• There are overdue actions that require immediate reprioritization.
• 5 action(s) include owner, due date or status context
AI Workbench Local • Action Plan • 2026-04-17
02 / 11
Notes: Concise executive framing for the grounded action plan and execution posture.

## Slide 3
KEY METRICS
Executive snapshot
5
Total actions
4
Open
4
Overdue
0
Approval required
AI Workbench Local • Action Plan • 2026-04-17
03 / 11

## Slide 4
Priority workstreams
Priority 1
Negotiate liability cap with vendor legal
Maria Santos • 2024-03-22 • In Progress
Priority 2
Draft SCC Appendix for data residency
James Park • 2024-03-25 • Open
Evidence posture
There are overdue actions that require immediate reprioritization.
Grounded review signal
AI Workbench Local • Action Plan • 2026-04-17
04 / 11
Notes: Priority actions grouped from the current grounded run.

## Slide 5
EXECUTIVE TABLE
Action backlog
Ref
Owner
Due
Status
A01
Maria Santos
2024-03-22
In Progress
GOVERNANCE
James Park
2024-03-25
Open
A03
Maria Santos
2024-03-20
Done
GOVERNANCE
Alex Rivera
2024-03-28
Open
AI Workbench Local • Action Plan • 2026-04-17
05 / 11
Notes: Use the paired action-detail slide for full task wording and source references.

## Slide 6
EXECUTIVE TABLE
Action backlog (2)
Ref
Owner
Due
Status
GOVERNANCE
Operations
2024-03-18
In Progress
AI Workbench Local • Action Plan • 2026-04-17
06 / 11
Notes: Use the paired action-detail slide for full task wording and source references.

## Slide 7
Action details appendix
Full task wording, accountable owner, due date and source traceability.
• A01 — Negotiate liability cap with vendor legal
• Owner: Maria Santos • Due: 2024-03-22 • Status: In Progress • Source: Privileged Account Approval Email
• GOVERNANCE — Draft SCC Appendix for data residency
• Owner: James Park • Due: 2024-03-25 • Status: Open • Source: Governance Committee Minutes and Action Items
Full task wording, accountable owner, due date and source traceability.
• Owner: Maria Santos • Due: 2024-03-22 • Status: In Progress • Source: Privileged Account Approval Email
• GOVERNANCE — Draft SCC Appendix for data residency
• Owner: James Park • Due: 2024-03-25 • Status: Open • Source: Governance Committee Minutes and Action Items
AI Workbench Local • Action Plan • 2026-04-17
07 / 11
Notes: [A01] Source: Privileged Account Approval Email.pdf | Evidence: Negotiate liability cap with vendor legal [GOVERNANCE] Source: Governance Committee Minutes and Action Items.pdf | Evidence: Draft SCC Appendix for data residency

## Slide 8
Action details appendix (2)
Full task wording, accountable owner, due date and source traceability.
• A03 — Request revised SLA with 99.95% target
• Owner: Maria Santos • Due: 2024-03-20 • Status: Done • Source: Privileged Account Approval Email
• GOVERNANCE — Define incident response SLOs
• Owner: Alex Rivera • Due: 2024-03-28 • Status: Open • Source: Governance Committee Minutes and Action Items
Full task wording, accountable owner, due date and source traceability.
• Owner: Maria Santos • Due: 2024-03-20 • Status: Done • Source: Privileged Account Approval Email
• GOVERNANCE — Define incident response SLOs
• Owner: Alex Rivera • Due: 2024-03-28 • Status: Open • Source: Governance Committee Minutes and Action Items
AI Workbench Local • Action Plan • 2026-04-17
08 / 11
Notes: [A03] Source: Privileged Account Approval Email.pdf | Evidence: Request revised SLA with 99.95% target [GOVERNANCE] Source: Governance Committee Minutes and Action Items.pdf | Evidence: Define incident response SLOs

## Slide 9
Action details appendix (3)
Full task wording, accountable owner, due date and source traceability.
• GOVERNANCE — Set up auto-renewal calendar alerts
• Owner: Operations • Due: 2024-03-18 • Status: In Progress • Source: Governance Committee Minutes and Action Items
Full task wording, accountable owner, due date and source traceability.
• Owner: Operations • Due: 2024-03-18 • Status: In Progress • Source: Governance Committee Minutes and Action Items
AI Workbench Local • Action Plan • 2026-04-17
09 / 11
Notes: [GOVERNANCE] Source: Governance Committee Minutes and Action Items.pdf | Evidence: Set up auto-renewal calendar alerts

## Slide 10
Execution timeline
P1
Step 1
A01 · Negotiate liability cap with vendor legal
P2
Step 2
GOVERNANCE · Draft SCC Appendix for data residency
P3
Step 3
A03 · Request revised SLA with 99.95% target
AI Workbench Local • Action Plan • 2026-04-17
10 / 11
Notes: Execution sequence derived from the current action plan items.

## Slide 11
EXECUTIVE NARRATIVE
Blockers vs mitigations
Blockers
There are overdue actions that require immediate reprioritization.
• GOVERNANCE — Draft SCC Appendix for data residency
• GOVERNANCE — Define incident response SLOs
Mitigations
Execute the named actions in order, close cited evidence gaps and confirm approval dependencies before closure.
• A01 — Negotiate liability cap with vendor legal
• GOVERNANCE — Draft SCC Appendix for data residency
AI Workbench Local • Action Plan • 2026-04-17
11 / 11
Notes: Execution blockers and concrete mitigation actions from the current run.